## Slide 2
Turning thousands of hours of project experience into proven success strategies
Jennifer
Oddo
Urdur Anna
Bjornsdottir

## Slide 3
Agenda
Proven methodology foundations
Risk, change & communication lessons
Case studies from the field
Adapting the framework
Key takeaways
Q&A

## Slide 4: Our proven project methodology
A consistent framework — adapted for every customer

## Slide 5: Our proven project methodology
Continuous across every phase:
  Expectation setting
  Risk management
  Change control
  Designed for consistency — executed with flexibility.

## Slide 6: Our proven project methodology
Continuous across every phase:
  Expectation setting
  Risk management
  Change control
  Communication
  Governance & structured checkpoints
  Designed for consistency — executed with flexibility.

## Slide 7: What thousands of hours have taught us
After thousands of delivery hours, we’ve consistently observed:
Clarity before execution
Clear decision ownership
Consistent checkpoints and discipline
Successful projects follow predictable patterns

## Slide 8: What thousands of hours have taught us
After thousands of delivery hours, we’ve consistently observed:
Clarity before execution
Clear decision ownership
Consistent checkpoints and discipline
Early visibility into risks and trade-offs
Change is managed effectively
Open, continuous communication
Successful projects follow predictable patterns

## Slide 9
Clarity, ownership & discipline
How structure creates a solid foundation

## Slide 10: Pattern #1 Clarity before activity
Successful projects:
Confirm scope before starting build
Align on what “done” means
Clarify who owns which decisions
Surface assumptions early
Slow down briefly to move faster later

## Slide 11: Pattern #1 Clarity before activity
Struggling projects:
Start building before alignment
Assume shared understanding
Leave decision ownership unclear
Clarity drives momentum

## Slide 12: Pattern #2 Clear ownership drives progress
Successful projects:
Define clear decision ownership
Escalate quickly when blocked
Avoid decision paralysis
Hold stakeholders accountable to timelines

## Slide 13: Pattern #2 Clear ownership drives progress
Struggling projects:
Blur ownership
Delay decisions
Allow bottlenecks to persist
Assume someone else is responsible
Decisions drive progress

## Slide 14: Pattern #3 Discipline creates predictability
Successful projects:
Keep structured checkpoints — even when things feel “on track”
Make trade-offs explicit before committing
Protect scope and timeline integrity
Document decisions so alignment is visible
Address small misalignments before they compound

## Slide 15: Pattern #3: Discipline creates predictability
Struggling projects:
Skip or shorten checkpoints when busy
Absorb “small” changes informally
Allow scope to expand quietly
Rely on memory instead of documentation
React when drift becomes visible
Consistency builds stability

## Slide 16
Risk, change & communication
Where projects stabilize —
or start to unravel

## Slide 17: Pattern #4 Risk management: Prevention over reaction
Successful projects:
Identify risks early
Maintain active risk registers
Escalate before impact
Adjust plans proactively

## Slide 18: Pattern #4 Risk management: Prevention over reaction
Struggling projects:
Treat risks as issues
Escalate late
React under pressure
Risk is inevitable in projects
Minimize surprises

## Slide 19: Pattern #5 Managing change without losing control
Successful projects:
Evaluate impact before approving change
Align stakeholders on trade-offs
Protect timeline and budget integrity
Document decisions clearly

## Slide 20: Pattern #5 Managing change without losing control
Struggling projects:​
Allow informal changes​
Make decisions without impact review​
Accept scope creep quietly
Change control is not bureaucracy, it protects the project.

## Slide 21: Pattern #6 Communication that prevents surprises
Successful projects:
Clearly and consistently communicate
Building trust through transparency
Escalate issues early
Foster collaboration and confidence

## Slide 22: Pattern #6 Communication that prevents surprises
Struggling projects:
Communicate late, inconsistently, or vaguely
Hide or soften bad news
Escalate issues late
Rely on assumptions instead of alignment
Erode trust and confidence
Visibility that builds trust

## Slide 23: Case study #1
Turning risks into results

## Slide 24: The situation
Complex implementation
with warning signs
Multiple stakeholders across business and IT
Competing priorities and dependencies
Early indicators of delivery risk:
  Unclear ownership
  Timeline pressure
  Different interpretations of scope

## Slide 25: What we did
Making risk visible and actionable
Surfaced risks through structured checkpoints
Escalated early to the right stakeholders
Clarified decision ownership
Adjusted scope and sequencing to reduce dependencies

## Slide 26: The outcome
Stabilized delivery and restored momentum
Timeline stabilized
Cross-team alignment improved
Core business objectives delivered

## Slide 27: Case study #2
Structured foundation for discipline

## Slide 28: The situation
Customer lead project management
Governance structure missing
Processes and project ownership limited
Escalations were frequent

## Slide 29: The situation
Customer lead project management
Governance structure missing
Processes and project ownership limited
Escalations were frequent

## Slide 30: What we did
Implement project management methodology framework for project delivery
Set clear roles and responsibilities
Document and mitigate risk
Set overall governance to all customer delivery

## Slide 31: What we did
Implement project management methodology framework for project delivery
Set clear roles and responsibilities
Document and mitigate risk
Set overall governance to all customer delivery

## Slide 32: The outcome
Communication improved
Less escalations
More quality in deliveries
Productivity and satisfaction increased

## Slide 33: Adapting the framework to every project
Why “one size fits all” fails
Different level of structure
Proportionate governance

## Slide 34: What can be tailored
Delivery approach
Governance intensity
Planning timeframe

## Slide 35: What can be tailored
Delivery approach
Governance intensity
Planning timeframe
Decision rights
Risk management depth
Change management threshold

## Slide 36: What can be tailored
Delivery approach
Governance intensity
Planning timeframe
Decision rights
Risk management depth
Change management threshold
Communication
format and cadence
More…

## Slide 37: The common thread of successful projects
Proven methodology framework is essential for a successful delivery
Success patterns focus on clarity, ownership, checkpoints, risk, change control and communication.

## Slide 38: Discipline creates predictability
When risk, change, and communication are handled well:
Issues are smaller
Decisions are faster
Stakeholders are aligned
Outcomes are measurable
Adapt the framework, but don't abandon it

## Slide 39
urdur@lsretail.com
jennifer.oddo@lsretail.com
Please reach out if you'd like to hear more or work with our Professional Services Team!